CC101 DIPLOMA BACHELOR IN COMPUTER SCIENCE

FACULTY OF COMPUTING & MULTIMEDIA (FCOM)

COMPUTER PROJECT 1

FYP3024

LOG BOOK

STUDENT'S NAME : NURSYAFIQAH ZULAIKHA BINTI ZILKAMAL

ID NO. : AM2412018113 SUPERVISOR : MADAM JIHADAH BINTI AHMAD

PROJECT TITLE : SMART EVENT EQUIPMENT BOOKING AND INVENTORY MANAGEMENT SYSTEM (PINJAMGENG)

CC101 DIPLOMA BACHELOR IN COMPUTER SCIENCE

| Week | Agenda | Next Agenda | Signature (Supervisor / Coordinator) |
| --- | --- | --- | --- |
| 1 | Brainstorming, Introduction to the course and Title selection | Problem definition, objectives formulation, and project scope definition. |  |
| 2 | Discussed campus equipment borrowing bottlenecks, defined project objectives, and planned user requirements. | Literature review on existing booking systems and drafting project proposal report. |  |
| 3 | Reviewed comparative analysis, identified research gaps, and established Agile methodology lifecycle. | System architecture planning, user flowcharts, and user interface wireframing. |  |
| 4 | Presented UI wireframes, student/admin operational flowcharts, and relational database schema. | Relational database modeling, MySQL schema design, and data dictionaries. |  |
| 5 | Finalized database schema, data dictionary, and submitted project proposal report to supervisor. | Preparation and development environment setup. |  |
| 6 | Project environment setup using XAMPP, PHP 8.2, MySQL, and Tailwind CSS. | Developing role-based authentication and live equipment catalog module. |  |
| 7 | Implemented user authentication (BCrypt hashing), equipment catalog, and stock availability progress indicators. | Developing pre-configured "Smart Event Packages" explorer and package selection. |  |
| 8 | Implemented pre-configured Smart Event Packages explorer and 2-step equipment booking wizard. | Building automated schedule conflict checking and downloadable A4 loan agreement slip. |  |
| 9 | Implemented real-time date conflict validation and standardized downloadable A4 loan agreement slip. | Developing administrator booking approval console and equipment return inspection desk. |  |
| 10 | Constructed admin booking approval workflow, return condition inspection desk, and auto-generated maintenance ticketing. | Conducting unit testing, integration testing, and preparing UAT questionnaire. |  |
| 11 | Conducted automated unit and integration testing across booking and inventory modules. | Conducting User Acceptance Testing (UAT) with student leaders and lab administrators. |  |
| 12 | Completed live system demonstration to supervisor and reviewed final project report draft. | Final report submission and project presentation preparation. |  |